RentalPro

Digital Rental Management System

Final Capstone Project Report

IT401 — IT Capstone I

Deliverable 6 — Project Demo, Presentation, and Final Report

Prepared by: Abdurrahmaan Ali

Submitted in fulfillment of the IT401 IT Capstone requirements

Table of Contents

1. Executive Summary	3

2. Project Overview & Objectives	3

2.1 Objectives	3

3. Deliverables Summary	4

3.1 Deliverable 3 — Working Prototype	5

3.2 Deliverable 4 — Complete Project Report	5

3.3 Deliverable 5 — 100% Feature Completion	5

3.4 Extended Scope — The Billing Engine	5

3.5 Extended Scope — Usability, Localisation & Harare Demo Data	6

4. System Architecture Summary	7

5. Key Features Delivered	8

5.1 By Role	8

5.2 Deliverable 5 Highlights	8

5.3 Billing Engine Highlights	8

5.4 Usability & Localisation Highlights	8

6. Testing & Quality Assurance Results	9

6.1 What the Suite Verifies	9

7. Challenges & Lessons Learned	10

8. Conclusion & Recommendations for Future Work	10

8.1 Recommendations for IT402 (Capstone Part 2)	11

Appendix: Project Statistics Summary	12

# 1. Executive Summary

RentalPro is a Digital Rental Management System built to replace the spreadsheets, paper leases, and manual reminders that independent landlords and small property managers still rely on. The project was carried out across five prior deliverables — a Software Requirements Specification (Deliverable 1), a UML and database design (Deliverable 2), a working prototype application (Deliverable 3), a complete seven-chapter project report (Deliverable 4), and, closing every remaining gap against the original requirements, 100% feature completion (Deliverable 5). Deliverable 6 — a project demonstration video, a presentation video, and this final capstone report — closed out the formal capstone submission. Since then, the system has been further extended with a complete billing engine (Section 3.4): eight additional capabilities covering charges, metering, prorated and variable rent, automated billing, statements, receipts, and expense reporting, all built additively and fully tested. It has also gained usability and localisation work (Section 3.5): a property map, a redesigned interface with Harare photography, an English/Shona language switch, and a Harare-based demonstration portfolio. This report has been updated to describe that current, running state rather than the state at the moment of the original D6 submission.

The finished system is a Flask web application backed by a database of 18 tables (13 from the original design plus 5 added for the billing engine), organized into 10 route blueprints and five role-scoped user experiences (Property Owner, Property Manager, Tenant, Maintenance Staff, and Administrator). Every one of the 25 use cases defined in the original requirements has a corresponding route or scheduled background job, a user interface, and at least one automated test. The application is verified by a 226-test automated suite (all 226 passing on the latest run; one scheduler test self-skips on dates near month-end) with zero failures and 82% statement coverage, and it runs entirely offline — no paid external account (email, SMS, or payment provider) is required to build, run, or test it.

The guiding principle across this project has been that a claim in the documentation should be a fact about the running system, not a target for it. Every number in this report — 25 use cases, 18 tables, 226 tests, 82% coverage — was produced by actually running the code.

# 2. Project Overview & Objectives

Small landlords and property managers commonly run their business without dedicated software: rent, lease, and maintenance data live across spreadsheets and email threads, nothing proactively flags a missed payment or an expiring lease, cash payments and verbal maintenance requests leave no accountability trail, and tenants have no way to self-serve for a balance, a receipt, or a repair update. RentalPro was scoped to solve these problems for five kinds of users on one platform.

## 2.1 Objectives

- Centralize property & lease data: one record per property, unit, tenant, and lease, replacing duplicate spreadsheets.

- Automate the reminders that get missed: background jobs alert on lease expiry, rent due, overdue rent, and overdue maintenance without relying on a human to remember.

- Give every role a role-scoped view: role-based access control combined with ownership checks, so one Property Owner can never see another Owner’s portfolio.

- Make every record auditable: rent payments are immutable and every state-changing action writes to an append-only audit log.

- Ship it fully tested, not just working: 100% of the SRS’s functional requirements implemented and covered by an automated test — the standard this report verifies throughout.

# 3. Deliverables Summary

The project was delivered incrementally across six deliverables, each verified against the actual, running state of the code rather than aspirational targets.

| Deliverable | What It Delivered | Status |
| --- | --- | --- |
| D1 — SRS | 25 use cases across 6 functional areas: auth/RBAC, property & unit management, tenant lifecycle, rent & payments, maintenance, and reporting | Complete |
| D2 — UML & DB Design | UML class model and a 13-table normalized relational schema with UUID foreign keys, carried through to the build unchanged | Complete |
| D3 — Working Prototype | A working Flask application implementing the SRS, with an initial automated test suite | Complete |
| D4 — Project Report | Complete 7-chapter report (Introduction, OOA, OOD, Database Design, Software Development, Testing, Conclusion) plus Appendices A & B, subsequently updated to reflect D5 | Complete |
| D5 — 100% Feature Completion | 8 remaining SRS gaps closed: photo uploads, late fees, tenant blacklisting, ID documents, admin console, staff self-service, CSV/Excel export — all covered by a dedicated 31-test module | Complete |
| D6 — Demo, Presentation & Final Report | Recorded application walkthrough, a presentation video with full narration script, and this final capstone report | Complete |
| Extended Scope — Billing Engine | 8 further billing capabilities added after D6, beyond the original SRS: charges, metering, pro rata rent, variable rent, auto billing, statements, receipts, expenses — 78 dedicated tests | Complete |
| Extended Scope — Usability & Localisation | Property map, a redesigned top-bar interface with Harare photo backgrounds, an English/Shona language switch, tenant-friendly unit labels, a logged-in redirect fix, and Harare demo data — 22 dedicated tests | Complete |

## 3.1 Deliverable 3 — Working Prototype

Deliverable 3 turned the Deliverable 2 design into a working Flask application: 13 SQLAlchemy models, RBAC- and IDOR-protected routes, APScheduler background jobs, and PDF/notification/payment services with an offline dev-mode fallback so the entire application could be demonstrated and tested without a paid external account.

## 3.2 Deliverable 4 — Complete Project Report

Deliverable 4 documented the system in full: seven chapters covering requirements analysis, object-oriented analysis and design, database design, the software development process, testing methodology and results, and a conclusion, plus an Installation Guide and User Manual. When Deliverable 5 later closed additional feature gaps, Deliverable 4’s diagrams, chapter text, and appendices were regenerated and updated so the report continued to describe the real, current system rather than a stale snapshot of it.

## 3.3 Deliverable 5 — 100% Feature Completion

An audit against the original SRS after the Deliverable 3 prototype identified eight real feature gaps. Each was closed and covered by its own automated test:

- Property (≤10), unit (≤5), and maintenance (≤3) photo uploads, validated by file content (magic bytes), not extension.

- Configurable per-property late fees (fixed or percentage), applied automatically once a lease’s rent is overdue.

- Tenant blacklisting, blocking a future lease without affecting an existing one.

- Tenant ID document upload and secure serving.

- An administrator console for user and role management, with a safeguard preventing removal of the last active Owner.

- Self-service Maintenance Staff account creation by an Owner, Manager, or Admin.

- One-click CSV export of a lease’s rent payment history.

- A two-sheet Excel (.xlsx) portfolio report export.

## 3.4 Extended Scope — The Billing Engine

After Deliverable 6 was submitted, the project was extended with a complete billing engine — eight further capabilities going beyond the original SRS, each designed additively so the existing 124-test suite kept passing unmodified, and each covered by its own new test module (78 tests in total):

- Operational & sundry charges: one-off costs beyond rent — cleaning, call-outs — billed straight to a lease and reflected in its balance.

- Electricity metering: a configurable per-property rate plus manually captured meter readings; consumption since the last reading bills itself as a charge automatically.

- Pro rata rent: a lease’s first month prorates to a daily rate when a tenant moves in mid-month, instead of billing a full month.

- Variable / escalating rent: a scheduled rent revision takes effect from a chosen date forward — every already-elapsed billing period stays billed at the rate in effect when it was due.

- Automated recurring billing: a fifth scheduler job bills every elapsed period on every active lease exactly once, catching up on any missed days and never double-billing a period already invoiced.

- Account statements by period: an opening balance, in-period activity, and a closing balance for any date range, plus full tenant self-service access to their own statement and PDF.

- Payment receipts: every payment now has a real, downloadable PDF receipt — tenant, unit, amount, method, and the balance at the moment of payment — not just a receipt number.

- Property expenses & net income: owner-side operating costs (tax, insurance, management fees, general upkeep) are now tracked per property and feed a true net income estimate, alongside maintenance cost, in both the on-screen and exported reports.

## 3.5 Extended Scope — Usability, Localisation & Harare Demo Data

The most recent round of work focused on how the system looks and reads to the people who would actually use it — landlords, managers and tenants in Harare — rather than on new business rules. Each change was made additively, behind the existing tests, with its own new tests:

- Property map: every property can carry map coordinates, set by clicking a map on the Add/Edit Property forms. A property's detail page shows its pin, and a portfolio map (/properties/map) plots every located property with a popup linking back to it. Leaflet is vendored into the app rather than loaded from a CDN (8 tests).

- Redesigned interface: the sidebar was replaced by a horizontal top navigation bar with a soft blue-to-burgundy gradient. The login page is a full-screen photograph of the Harare skyline with a translucent sign-in card, and each section of the app has its own Harare photograph behind it — the skyline for the dashboard, reports and admin pages, an aerial view for properties, and a night street scene for tenants, rent, maintenance and the tenant portal. Cards and tables stay solid white and page titles are white with a soft shadow, so content stays readable.

- English/Shona language switch: an EN | SN toggle in the top bar and on the login page. A small built-in translator (backend/i18n.py) looks each interface phrase up in a Shona table and falls back to English for anything not yet translated. The choice is kept in the session and survives logging in and out. Navigation, login, the dashboards, the main list pages, the tenant portal and status badges are translated; data — property names, addresses, suburbs, cities and people's names — is never translated, and a test enforces that (9 tests).

- Tenant-friendly unit labels: the tenant dashboard and Pay Rent page name the property and unit (for example “Avondale Heights · Unit 101”) instead of an internal unit code (1 test).

- Logged-in redirect fix: opening the home page, the login page, or a password-reset or invitation link while already signed in used to show an empty page; it now takes the user to their own dashboard, portal or work queue (4 tests).

- Harare demonstration data: the seed data now describes a Harare portfolio — five properties in Avondale, the CBD, Eastlea and Vainona, each with map coordinates; 16 units; nine tenants with Zimbabwean names, national IDs and +263 phone numbers; a payment history for every lease with three tenants in arrears; and the administrator account in the author's name.

The SRS originally described multi-language support as Arabic and English. Because the system's intended users are in Harare, Shona — the most widely spoken language there — was implemented as the second language instead. The translation mechanism is language-neutral: adding another language, Arabic included, only needs a new phrase table. The Shona wording has not yet been reviewed by a native speaker.

# 4. System Architecture Summary

RentalPro is a layered Flask application — a deliberate simplification of Deliverable 2’s more ambitious microservice-style sketch, scoped to what one developer could build and fully verify.

| Layer | Contents |
| --- | --- |
| Presentation | 38 Jinja2 templates behind a role-aware top navigation bar with an English/Shona switch, plus a shared design system in static/css/style.css |
| Application | 10 Flask Blueprints: auth, dashboard, properties, tenants, rent, maintenance, admin, reports, portal, api |
| Domain / Service | security.py (RBAC, IDOR, validation, audit log), i18n.py (English/Shona translation), scheduler_jobs.py (5 background jobs), services/ (notifications, payments, pdf, excel, reports, storage) |
| Data | 18 SQLAlchemy models with String(36) UUID primary keys, naive UTC datetimes, and business logic (balances, numbering, occupancy, billing) on the model itself |
| Infrastructure | PostgreSQL (production) / SQLite (dev & test), Redis (caching, rate limiting), Docker Compose, with a dev-mode fallback for SendGrid, Twilio, and Stripe |

Two documented, deliberate substitutions from the Deliverable 2 design carried through to the build: reportlab in place of WeasyPrint for PDF export (pure Python, no native system libraries), and String(36) UUID primary keys in place of a PostgreSQL-native UUID column type, so the identical schema runs unmodified on SQLite in development and test and PostgreSQL in production.

# 5. Key Features Delivered

## 5.1 By Role

| Role | Core Capabilities |
| --- | --- |
| Property Owner | Create & edit properties and units, upload photos, configure late fees, full portfolio reporting |
| Property Manager | Manage properties an Owner has added, onboard and blacklist tenants, assign and oversee maintenance work |
| Tenant | Self-service portal: view lease and balance, pay rent online, submit maintenance requests with photos, download statements |
| Maintenance Staff | A personal work queue only — assigned tickets, status updates, completion photos; no visibility into properties, tenants, or rent |
| Administrator | Full data visibility across the portfolio, plus a dedicated console for user and role management and staff account creation |

## 5.2 Deliverable 5 Highlights

The eight feature gaps closed in Deliverable 5 (detailed in Section 3.3) brought the application to 100% coverage of the SRS’s functional requirements — photo uploads across three entity types, configurable late fees, tenant blacklisting, ID document management, an admin console, staff self-service accounts, and CSV/Excel export.

## 5.3 Billing Engine Highlights

The eight billing capabilities added after Deliverable 6 (detailed in Section 3.4) turned RentalPro from a system that could only bill flat monthly rent into one with a genuine billing engine: ad-hoc charges, metered utilities, proration, mid-lease rent changes, hands-free recurring invoicing, real bank-style account statements, downloadable payment receipts, and owner-side expense tracking feeding a true net income figure — all additive to the existing balance calculation, and all reachable from the same role-scoped screens described in Section 5.1.

## 5.4 Usability & Localisation Highlights

The usability and localisation work (Section 3.5) changed what every role sees rather than what the system can do: a map of the whole portfolio, a cleaner top-bar layout with Harare photography, and an English/Shona switch, so a Harare tenant can check a balance or pay rent in Shona. It sits on the same role-scoped routes described in Section 5.1, and demonstrating the system with a realistic Harare portfolio makes every dashboard, report and rent tracker figure meaningful.

# 6. Testing & Quality Assurance Results

RentalPro is verified with pytest against a fresh in-memory SQLite database per test, using Flask’s own test client to issue real HTTP requests through the full middleware stack (session handling, CSRF, RBAC, and the ORM) rather than calling view functions in isolation.

| Metric | Result |
| --- | --- |
| Tests collected | 226 |
| Tests passed | 226 |
| Tests skipped | 0 on the latest run (one scheduler test self-skips on dates near month-end, where due-day clipping could shift the asserted date by a day) |
| Tests failed | 0 |
| Statement coverage (pytest --cov=backend) | 82% |
| Roles exercised by the auth test suite | 5 (Admin, Owner, Manager, Staff, Tenant) |
| Use cases with at least one covering test | 25 / 25 |

## 6.1 What the Suite Verifies

- Business logic: password hashing, occupancy rate, balance calculations that never go negative, due-date math at calendar edge cases (mid-month starts, day-31-in-February clipping), receipt/ticket number uniqueness under rapid creation.

- Security: RBAC across all 5 roles against every management route; IDOR protection (a second Property Owner cannot view the first Owner’s property); account lockout after repeated failed logins.

- End-to-end flows: property/unit creation, tenant onboarding and invitation, lease upload with PDF validation, rent payment recording, the full maintenance lifecycle, and report generation.

- Background jobs: all five scheduler jobs (lease expiry, rent due, automated recurring billing, overdue rent, maintenance escalation) invoked directly and asserted against their exact trigger thresholds.

- Deliverable 5 features: every one of the eight closed gaps, covered by a dedicated 31-test module (tests/test_deliverable5.py).

- Billing engine: every one of the eight capabilities from Section 3.4, covered by its own dedicated test module — 78 tests in total, the single largest block of the suite.

- Usability & localisation: the English/Shona switch (English by default, switching, the choice surviving login, no open redirect, placeholders kept, place names never translated), the property map, the logged-in redirect and the tenant unit labels — 22 tests.

Coverage is concentrated in models.py (99%), security.py (93%), and the reports service (95%) — the modules carrying the business rules this project cares most about proving correct. The lowest-coverage files are thin route handlers whose uncovered branches are error-message formatting, and seed.py (demo-data tooling, intentionally outside the suite’s scope).

# 7. Challenges & Lessons Learned

| Challenge | How It Was Addressed |
| --- | --- |
| Reconciling ambitious early design documents with what one developer could build and verify in the available time | Simplified Deliverable 2’s microservice-style package diagram to a layered monolith (Section 4); when Deliverable 3’s originally-stated test and coverage numbers were found to be overstated, corrected the document to the real, verified numbers rather than leaving the discrepancy in place |
| Getting recurring, calendar-based billing correct at month boundaries (a lease starting on the 31st, a due day that doesn’t exist in February) | Wrote the edge-case tests before trusting the implementation, catching clipping errors that would otherwise have shifted a due date by a day |
| Keeping the whole system — including payments and notifications — testable without any live external account | Built a dev-mode fallback pattern into every external service integration (SendGrid, Twilio, Stripe), which is also what lets the demo video and this whole project run fully offline |
| Keeping documentation honest as the system evolved past its initial prototype | When Deliverable 5 closed additional feature gaps, Deliverables 3 and 4 were re-audited against the running code and their diagrams, numbers, and chapter text were regenerated rather than left stale |
| Extending a fully-tested, shipped system with eight major billing features without breaking any of it | Every new capability (charges, metering, pro rata, revisions, auto billing, statements, receipts, expenses) was designed additively — new tables and nullable/defaulted fields only, so an existing lease with none of them set behaves exactly as it did before — and the full pre-existing suite was re-run after every single change to confirm zero regressions before moving to the next |
| Adding a second language late in the project, without a translation library and without translating the data by mistake | Wrapped only interface text in a small _() helper with an English fallback, so the app works at every stage of translation; kept names and places as plain data, and added a test that fails if a Harare place name is ever changed or given a Shona entry |

The recurring lesson across all six deliverables is the same one stated in the Executive Summary: documentation drifts from a real system unless it is actively re-verified against that system’s current behavior, not just written once and trusted.

# 8. Conclusion & Recommendations for Future Work

RentalPro was carried from a requirements document, through a design, to a working prototype, a full project report, 100% feature completion, a demonstration and presentation package, an extended billing engine, and a localised, Harare-focused interface. Every claim in this document is backed by a running, tested system: 25 of 25 use cases implemented, each with a route and a covering test; the original 13-table database design implemented exactly as specified, since grown to 18 tables; all 226 automated tests passing with zero failures at 82% statement coverage; eight additional feature gaps closed in Deliverable 5; eight further billing capabilities added afterward; and an English/Shona interface with a property map and Harare demonstration data. The application runs — and its test suite passes — using only Docker or a local Python virtual environment, with zero paid external accounts required.

## 8.1 Recommendations for IT402 (Capstone Part 2)

- Cloud file storage: replace the local uploads/ directory with S3-compatible object storage; this is already isolated behind a small storage.py interface, so the swap needs no route or template changes.

- Mobile-optimized tenant portal: tenants are the role most likely to use the system from a phone, and the current UI is not yet tuned for that.

- Alembic-based schema migrations: replace the create_all() bootstrap used during development with a real migration path before a live database holds real tenant data.

- Live third-party verification: end-to-end tests against real Stripe, SendGrid, and Twilio sandbox accounts, in addition to the existing offline test suite.

- Finish and review the Shona translation: translate the remaining forms, detail pages and on-screen messages, and have the wording checked by a native Shona speaker.

The discipline applied throughout this project — that a claim in the documentation should be a fact about the running system, not a target for it — is, in the author’s view, as much a deliverable of this capstone as the application itself.

# Appendix: Project Statistics Summary

| Statistic | Value |
| --- | --- |
| Use cases (SRS) | 25 |
| Database tables | 18 (13 original + 5 for the billing engine) |
| Route blueprints | 10 |
| User roles | 5 |
| Jinja2 templates | 38 |
| Background scheduler jobs | 5 |
| Automated tests | 226 |
| Tests passing | 226 |
| Tests skipped | 0 |
| Test failures | 0 |
| Statement coverage | 82% |
| Deliverable 5 feature gaps closed | 8 |
| Deliverable 5 dedicated tests | 31 |
| Billing engine features added | 8 |
| Billing engine dedicated tests | 78 |
| Usability & localisation dedicated tests | 22 |
| Interface languages | 2 (English, Shona) |
| Demo portfolio | 5 Harare properties, 16 units, 9 tenants |
| Deployment | Docker Compose (Flask/Gunicorn + PostgreSQL + Redis), GitHub Actions CI |